# Autonomous RC Car Project Plan (Latrax Rally, Jetson Nano & RealSense D435i)

## Overview and Objectives

This project aims to build an autonomous 1/18-scale RC car (Latrax Rally) powered by an NVIDIA Jetson Nano, leveraging a RealSense D435i depth camera for vision. The goal is to demonstrate core self-driving behaviors – lane following, obstacle avoidance, and optional object tracking – entirely via camera-based perception (no LiDAR). We will develop a deep learning model (or models) for these tasks and deploy it on the Jetson Nano in a complete MLOps pipeline. The plan emphasizes lightweight models (suitable for the Jetson’s limited compute), real-time depth sensingintegration, and a robust deployment framework aligned with the final project requirements. By project end, the RC car should autonomously navigate a simple track, avoid obstacles, and showcase a polished demo with proper documentation, testing, and MLOps best practices.

Key Objectives:

- Implement feasible autonomous driving behaviors using on-board RGB-D camera input (RealSense).

- Select and train optimized computer vision models (e.g. for lane detection and obstacle recognition) that achieve high performance on Jetson Nano.

- Integrate the RealSense D435i’s depth data into the control loop for obstacle distance measurement and avoidance.

- Adhere to MLOps principles: version control, experiment tracking, containerization, API endpoints, and a Streamlit web interface for demonstration.

- Optimize models (using TensorRT, pruning, etc.) for real-time inference on the Jetson Nano.

- Design a simple indoor test track and demo scenarios that fulfill the project rubric (real-time edge deployment, functionality, documentation, etc.).

## Hardware Setup & Feasible Behaviors

Platform & Hardware: The Latrax Rally RC car (1/18 scale) provides the chassis, motor, and Ackermann steering. The Jetson Nano (4GB) serves as the onboard computer; it features a quad-core ARM CPU and 128-core Maxwell GPU (ideal for running neural networks at the edge). A USB Wi-Fi dongle will be used for connectivity (replacing the typical M.2 Wi-Fi module) – this should be configured for wireless remote access and possibly streaming the interface. The Intel RealSense D435i depth camera is the primary sensor, providing a forward-facing RGB video feed plus a synchronized depth map (and an IMU). The depth camera’s stereo IR sensors produce per-pixel distance measurements in the scenearxiv.org, with accuracy on the order of centimeters at short range. This rich sensor suite enables several autonomous behaviors without lidar: the camera can detect lanes or objects visually, and the depth map allows direct distance estimation to obstacles.

Feasible Autonomous Behaviors: Given the hardware, the following behaviors are practical to implement:

- Lane Following: Using the RGB camera feed, the car can detect and follow a lane or track marking on the floor. This is a classic vision task that small-scale cars can handle in real timearxiv.org. We will either train a neural network to directly predict steering based on the road ahead (end-to-end learning) or perform lane detection (via segmentation or line detection) and then control the steering. The JetRacer reference project already demonstrated road following using a trained AI model on the Jetson Nanogithub.com. We will build on that approach, adapting it to our track and camera.

- Obstacle Avoidance (Depth-Based): Using the RealSense depth data, the car can sense obstacles on the track and avoid collisions. Without LiDAR, we rely on stereo depth: the D435i provides depth for each pixel, so we can detect an object in the path and estimate its distancearxiv.org. A feasible strategy is to combine vision detection with depth: for example, use object detection to identify an obstacle, then use the depth map to judge how far it is and decide when to stop or maneuver. Alternatively, a simpler depth thresholding in the region straight ahead can trigger a stop/turn if something is too close. Basic obstacle avoidance has been achieved on similar platforms (e.g. Duckiebot, DonkeyCar) and is considered a fundamental task for model-scale AVsarxiv.org. We will implement a reliable avoid/stop behavior using the depth camera (since no lidar is available).

- Object Detection & Tracking: The system can be extended to recognize specific objects or markers on the track and respond. For example, the car could detect a stop sign and halt (a common demo scenario), or follow a moving target (object tracking). We are open to training a model to detect custom objects (like a particular colored ball or an AprilTag marker) and using the camera to pursue it. With YOLOv5 on Jetson, others have demonstrated detecting a stop sign and automatically braking the RC carcommunity.wandb.ai. Therefore, using the RGB camera for object detection or tracking is feasible. This could be an optional mode or part of the demo (e.g. stop at a sign, or chase a designated object). If time permits, we will incorporate at least one object detection use-case to enrich the demo (such as a stop sign or a traffic cone on the track). The RealSense’s depth can enhance this behavior by providing the distance to the tracked object (useful for maintaining following distance or stopping at the right point).

Out-of-Scope: Advanced autonomous driving functionalities that require heavy computation or complex sensors (e.g. SLAM, global path planning, multi-object tracking in 3D, etc.) are beyond our scope due to the Jetson Nano’s limitations. We will focus on the in-lane reactive behaviors listed above, which are realistic for our hardware and have been demonstrated by similar small-scale car projectsarxiv.org.

## Model Selection and Lightweight Frameworks

To achieve the above behaviors, we need appropriate computer vision models that are accurate yet efficient enough for real-time on Jetson Nano. We will leverage lightweight neural networks and optimized frameworks:

- End-to-End Driving Model (Lane Following): One approach is a single CNN that takes the front camera image and outputs a steering command (and possibly throttle). NVIDIA’s original PilotNet architecture for self-driving (a small CNN) or others like ResNet18 have been used successfully on Jetson-scale cars. In fact, a recent project used a ResNet-18 based network on a JetRacer car for lane followingannals-csis.org. ResNet18 was chosen for its balance of accuracy and compact size (~22 MB)annals-csis.org, and it proved effective after optimization. We will consider a similar small CNN (potentially ResNet-based or a custom smaller architecture) to predict steering angle from the image. This model can be trained on data of the car driving the track (see training section). We’ll design it to be as small as possible while still capturing the necessary features (e.g. using depthwise separable convolutions or fewer layers if needed to speed up inference). Since we have an actual depth sensor, the simplest lane model may ignore depth and use only the color image for path prediction (depth is more relevant for obstacle detection). Alternatively, we might input depth information (e.g. as a second channel or additional features) into a network to help it learn about free space versus obstacles, but this increases complexity. The likely plan is color image in -> steering angle out, using a CNN that is tiny enough for >30 FPS on Nano after optimization. A final activation (like a tanh scaled) can map to steering servo commands.

- Lane Detection via Segmentation (Alternative): Instead of end-to-end regression, another model choice is a segmentation network to explicitly detect lane markers or drivable area in the image. There are ultra-fast segmentation models tailored for mobile/embedded use (e.g. Fast-SCNN or ENet). These networks output a pixel-wise mask (e.g. classify each pixel as lane vs background). We could train a segmentation model on images of our track with labeled lane regions. A lightweight model could run in real-time on the Jetson (~20–30 FPS for small input). For instance, “YOLOv5 Segmentation” is an extension of YOLO that can output segment masks and has been used for real-time lane detectionsciencedirect.com. However, segmentation might be overkill if our track marking is simple; an end-to-end or line-detection approach might suffice. We will consider it if direct steering prediction doesn’t perform well. Segmentation would give more interpretable output (we could see the network’s idea of the lane), at the cost of slightly more computation. A compromise could be to train a small UNet or encoder-decoder model on low-res images; combined with TensorRT it might still meet frame-rate needs.

- Object Detection for Obstacles: For obstacle avoidance and sign detection, we need to recognize objects in the camera view. We plan to use the YOLO family of models, given their excellent speed-accuracy tradeoff and available pretrained weights. YOLOv5 (from Ultralytics) is a good candidate – specifically the smallest variants such as YOLOv5n (nano) or YOLOv5s. These models have tiny architectures (e.g. YOLOv5n has only 1.9 million parameters) and can run on the Jetson Nano’s GPU with decent speed. With no optimization, YOLOv5n can run ~16 FPS on Jetson Nanoseeedstudio.com; with TensorRT optimization and FP16 precision, it achieved about 27 FPS on the Nanoseeedstudio.com. This indicates that real-time object detection is possible on our hardware, especially for a few object classes. We will use YOLOv5 to detect obstacles such as a box, cone, or even a personon the track. If using a pre-trained YOLO (e.g. trained on COCO), it can detect generic classes like person, car, cup, etc., which might suffice if our obstacle is one of those. Otherwise, we’ll fine-tune it on custom data (e.g. images of the specific obstacle object or a printed stop sign). Another option is YOLOv8 nano (a newer version) which also has very small models suited for TensorRT deployment – but YOLOv5 is proven on Nano and has community support, so we lean towards YOLOv5. We will likely run YOLO at a slightly lower resolution (e.g. 320×320 input) to boost speed, since our range of vision is short (small track) and high resolution may not be needed. We will configure YOLO to output bounding boxes for the obstacles or signs of interest and use the RealSense depth frame to estimate distance (by mapping the detected object’s pixel location to depth).

- Depth Processing: Since we have a true depth camera, we do not need to predict depth via a neural network. However, for completeness, we note that there are models like FastDepth – a monocular depth estimation network – that are extremely fast on Jetson (up to 178 FPS on a Jetson TX2 GPU)developer.nvidia.com. FastDepth uses an efficient encoder-decoder with pruningdeveloper.nvidia.com and demonstrates that even depth estimation can be done in real-time on edge devices. In our case, the RealSense D435i’s stereo module will directly provide depth maps, so we will utilize that instead of an ML model. If the depth data is noisy or if higher-level understanding is needed, we might incorporate a small neural network to interpret the depth map (for instance, to classify “obstacle ahead or not” given the depth image). But a simpler threshold or geometric approach will likely suffice. We will still keep FastDepth in mind as a reference for lightweight architecture design and possibly cite it in our report to show awareness of efficient models.

- Model/Framework Compatibility: All chosen models and methods will be implemented in PyTorch for training (leveraging GPU acceleration on a desktop or cloud for model development). PyTorch is convenient for experimentation and has Jetson support. Once models are trained, we will convert them to ONNX and then to TensorRT engines for deployment on the Jetson Nano. NVIDIA provides the torch2trt tool and TensorRT APIs which make this conversion straightforwardgithub.comgithub.com. TensorRT will highly optimize the networks (layer fusion, FP16 precision, etc.) to maximize FPS on the Nano’s GPU. For example, in a prior JetRacer project, converting a PyTorch model to TensorRT tripled the frame rate (from ~29 FPS to ~90 FPS)annals-csis.org. We expect similar gains: e.g., our lane-following CNN and YOLO models should see significant speed-up after TensorRT. We will also consider using NVIDIA DeepStream SDK as an alternative deployment framework if time allows – DeepStream can run optimized pipelines (camera capture + inference + tracking) with minimal overhead on Jetson. However, incorporating DeepStream might complicate our custom control logic, so our primary plan is to manage the pipeline in Python with OpenCV/pyrealsense and use TensorRT engines for the networks.

Summary of Model Choices:
We anticipate using two main models in the system: (1) a road-following model (either end-to-end CNN or a lane segmentation model) and (2) an object detection model (YOLOv5 variant) for obstacles/signs. Both will be designed/trained to be small and then accelerated with TensorRT. If computational load allows, both can run in parallel; otherwise, we may alternate or prioritize one (see Inference Pipeline below). All frameworks and models selected (PyTorch, YOLOv5, TensorRT, RealSense SDK) are compatible with Jetson Nano and have been used in similar projectscommunity.wandb.aiseeedstudio.com. This ensures we’re building on proven solutions for edge AI racing cars.

## Model Training and Fine-Tuning Strategy

Developing high-performing models will require careful data preparation and training:

- Dataset Collection (Custom): We will primarily rely on custom data collected from our specific RC car and track. For lane following, we need images from the car’s front camera with corresponding “ground truth” steering commands or lane labels. Our plan is to manually drive the RC car around the track (using either a remote controller or a gamepad connected to the Jetson) and record a dataset. The recording setup will log the camera images and the steering angle (and throttle) at that time. We may use the JetRacer’s Jupyter notebook interface to assist with data collection (JetRacer provides a widget to collect images with a labeled direction vector)annals-csis.organnals-csis.org. If manual driving is impractical, an alternative is to place the car at various positions on the track, use a gamepad to specify the correct steering direction to stay in lane, and capture an image labeled with that direction. This approach was described in a similar project, which emphasized capturing a variety of positions (including edge-case positions near track boundaries) to teach the network robust recovery behaviorannals-csis.org. We aim to gather on the order of several thousand images if possible, but even a few hundred carefully chosen frames can suffice for initial training (prior work used ~600 frames to train ResNet18 for JetRacerannals-csis.org). We will augment this data (see below) to expand its diversity. For obstacle detection, we will also capture images of obstacles on the track. This includes placing a test obstacle (e.g. a small box or traffic cone) at various distances and angles in front of the car and recording images. Additionally, if doing a stop sign, we can print out a stop sign image and take pictures of it from the car’s perspective. These images will be annotated for object detection (drawing bounding boxes around the obstacle or sign). We can use annotation tools (like LabelImg or CVAT) to create YOLO-format labels for a custom “obstacle” class if needed.

- Use of Pretrained Models: To jump-start training, we will leverage pretrained weights whenever possible. For the lane-following CNN, if we use a standard architecture (like ResNet18 or MobileNet), we might start from ImageNet pretrained weights and then fine-tune on our driving data. This could speed up convergence and provide robust feature extraction (though the network output layer will be customized for regression). For YOLOv5, we will start from the official YOLOv5s or YOLOv5n pretrained on MS COCO, then fine-tune it on our specific classes (like “obstacle” or “stop sign”). Fine-tuning a YOLO model on a small custom dataset is feasible by freezing backbone layers initially and training the head for a few epochs, then unfreezing if needed. COCO pretrained weights will already detect many common objects; if our obstacle resembles known categories (person, cup, etc.), the model might already respond without much retraining. However, to be safe and to potentially merge multiple small obstacle types into one class (“obstacle”), we will fine-tune YOLO on a curated dataset of relevant images. This dataset can include our staged photos plus possibly some synthetic data (for example, images from the perspective of a small car with obstacles – we might use images from simulators or other projects if available).

- Data Augmentation: Augmentation will be critical given limited real data. We will apply augmentations to our training images such as: random brightness/contrast shifts (to simulate different lighting), rotations and flips (horizontal flip effectively doubles data and teaches the car to handle left and right turns symmetrically), small translations or perspective transforms (simulating slight changes in camera angle), and adding Gaussian noise or blur (to make the model robust to camera quality issues). For lane following, we must be careful to apply only realistic augmentations that do not distort the lane geometry too much; horizontal flip is valid if we also invert the steering direction label. For object detection, YOLOv5’s training pipeline has built-in mosaic and augmentation which we can utilize. We’ll ensure augmentations are applied to both image and labels consistently. The aim is to prevent overfitting to our specific track appearance or one lighting condition, as the final demo might be in a different room or under different lighting.

- Training Procedure and Tuning: We plan to train the models using PyTorch (possibly PyTorch Lightning for organization) on a more powerful machine (GPU workstation or cloud instance), since the Jetson Nano itself is too slow for training large models. We will track experiments using an ML tracking tool (such as Weights & Biases or MLflow), logging the hyperparameters, training loss, and evaluation metrics for each run. This aligns with the requirement to practice experiment tracking in an MLOps-compliant workflow. We’ll iterate to find the best model configurations (e.g., number of layers, learning rates, etc.). Specifically, for the lane-following CNN, we’ll monitor the mean squared error (or cross-entropy if we frame it as classification of discrete steering angles) on a validation set of images. We may use early stopping to avoid overfitting, especially since dataset sizes are limited. For YOLO, we’ll monitor mAP (mean average precision) on a validation set of images with obstacles. The performance target is not a specific accuracy number but rather reliable behavior: e.g., the lane model should consistently keep the car on track, and the detector should catch obstacles with enough lead time. If needed, we’ll perform fine-tuning in multiple stages (e.g., first train on a simulated or larger dataset if available, then fine-tune on real data, or start with classification then refine with regression). Throughout training, we will utilize the Jetson’s hardware constraints as a guide: if a model is too slow (we can profile it on Nano after converting to TRT), we’ll choose a smaller architecture or reduce input resolution and retrain. Model selection is thus an iterative process balancing accuracy and speed.

- Testing Models Offline: Before deploying on the car, we will test the trained models on recorded video or image sequences. For example, we can record a video of the car being pushed around the track and then run the lane-following model on each frame to see if the predicted steering would roughly keep it centered. We will also test the obstacle detector on images containing obstacles at various distances to ensure it detects them in time. Any failure cases (e.g., missing the obstacle or predicting wrong turns) will prompt further training or data collection focusing on those scenarios. This offline validation is part of our testing plan to ensure the model is ready for real-world trials (see MLOps & Testing below).

In summary, the plan is to train high-performance, edge-optimized models by leveraging transfer learning, aggressive augmentation, and iterative refinement. We will document the datasets and training process thoroughly (with a clear README and experiment logs on GitHub for reproducibility). This ensures the model development part of the project meets the expectations of thoroughness and performance tuning as per the rubric (e.g., using sufficiently large and varied data, achieving good accuracy, and not settling for subpar models). The outcome will be one or more neural network models ready to be deployed on the Jetson Nano for inference.

## Inference Pipeline Integration (RealSense in the Loop)

This section describes how all components will work together on the car in real time. The inference pipeline encompasses sensor input, data processing, model predictions, and control output:

- Camera Input: The Intel RealSense D435i will be mounted on the car (likely front-facing, at a small height above the ground to get a clear view of the track ahead). We will use the RealSense SDK (librealsense) to interface with the camera. On the Jetson Nano, we’ll enable the color stream (likely 640×480 or 848×480 resolution for a good balance between FOV and speed) and the depth stream at the same resolution, both at ~30 FPS. The RealSense SDK allows us to retrieve aligned frames – we will configure it to provide depth data aligned to the color image coordinatesmedium.commedium.com. This simplifies mapping objects in the RGB image to distances. Each cycle, we will get an RGB frame (as a NumPy array or OpenCV Mat) and a corresponding depth frame (which is essentially a 2D array of depth values in millimeters for each pixel).

- Preprocessing: The color image may be preprocessed depending on model requirements: for the CNN lane follower, we might crop it to the region of interest (e.g. lower half of the image focusing on the road), and resize it to the model’s input size (e.g. 160×120 or 224×224). Normalization (scaling pixel values) will be done as required by the model (if using PyTorch model, we’ll use the same normalization as during training). For YOLOv5, if we deploy via TensorRT, the preprocessing will be built into the engine (YOLO models usually expect 0-1 normalized images of a fixed size like 320×320). We will handle that either by using NVIDIA’s NPP or OpenCV to resize the image and pad it to square for YOLO’s input. Depth frames might also be filtered – RealSense offers filters like temporal and spatial filtering to reduce noise. We will likely apply a decimation or median filter on depth to get more stable readings. The depth frame will also be aligned and resized to match the color frame as needed (the SDK can give it already aligned). In summary, each loop we obtain: color_frame_processed and depth_frame_processed.

- Model Inference: We have two main inference tasks: lane following (steering) and obstacle detection. There are a few ways to manage them:

(a) Sequential Pipeline: Run the lane model and detection model in sequence on each frame. For example, first pass the image through the lane-following network to get a steering output, then pass the same image through YOLO to detect obstacles. This ensures both algorithms analyze the same frame. However, running two models per frame doubles the computation – if each can do ~20 FPS alone, together sequentially they’d drop to ~10 FPS, which might still be acceptable. Our car likely doesn’t need very high frame rates since its speeds are low (latency of 0.1s is okay). If 10 FPS is too low, we can alternate frames: e.g., run lane model every frame, but run YOLO every 2nd or 3rd frame, since obstacle positions won’t change drastically in a few tenths of a second. The lane model can run more frequently (because steering needs continuous adjustment), while obstacle checks can be slightly less frequent if needed.

(b) Parallel Pipeline: If coding in Python, true parallel threads might be limited by the GIL, but we can utilize separate CUDA streams or the fact that one model might use GPU while CPU prepares data for the other. Alternatively, we could integrate obstacle logic into the lane model (not in training, but in execution: e.g., if the lane model predicts a steering that would collide and depth says obstacle ahead, override it). However, parallel execution is complex. A simpler approach is to treat the lane-following as primary and obstacle detection as a modifying condition.

We will likely implement a loop where the steering model runs every frame to produce a baseline steering command. Simultaneously, we continuously monitor the depth in front of the car: for example, take a central patch of the depth image (representing the region directly ahead along the lane). If the minimum depth in that area drops below a threshold (meaning something is very close), we can trigger an emergency stop or avoidance maneuver. This is a fast check (just an array min operation) and could serve as a backup to object detection. Meanwhile, the YOLO detector will run periodically to identify what the obstacle is and at what distance (for demo clarity, and for handling non-depth-obvious things like a printed stop sign which is just a flat image – depth might not see it as an obstacle). When YOLO detects an object of interest, we will retrieve the object’s bounding box and look up its distance using the depth frame (e.g., by taking the depth value at the box’s center or a small average over the box area). Then we incorporate this into the decision: e.g., if a “stop sign” is detected at 1 meter ahead, we override throttle to zero (stop the car) for a few seconds; if an “obstacle” is detected in path at 0.5m, we either stop or if possible, steer around it.

  - Control Logic: The output of the inference models will be used to control the car’s actuators. The steering model (CNN) outputs a steering angle (or direction command). This will be converted to a PWM signal for the steering servo. We have to calibrate this mapping (e.g., output value of 0 could mean center, -1 full left, +1 full right, then map to servo pulse width). The throttle can either be a constant slow speed or also controlled by the model. In initial implementation, we might run the car at constant slow throttle and only adjust steering via the model. The obstacle avoidance system will influence throttle: it can cut throttle to zero to stop, or modulate it if needed (e.g., slow down when an obstacle is near). Steering avoidance can be done by a simple rule: if an obstacle is detected slightly off-center, steer away from it by a fixed angle until clear (this could be open-loop or based on depth reading on sides). Because implementing a full autonomous navigation planner is complex, a simpler method is: if obstacle is directly ahead and close, just stop. This will still satisfy the requirement to demonstrate obstacle awareness, and it’s safer. We will script these behaviors carefully so that the demo looks intelligent and smooth.

- RealSense Data Integration: The depth camera’s input will be integrated at multiple points:

  - For obstacle detection, as described, depth provides the distance of detected objectsarxiv.org. We will align the depth frame to the color frame so that for any pixel (x,y) in the RGB image, we can find the corresponding depth in meters. The RealSense D435i uses stereo vision, so each pixel’s depth is computed from disparity; we’ll handle invalid depth (for shiny or far surfaces) by either ignoring or treating as some max distance. The accurate depth will allow us to, for example, create a virtual “safety bubble” in front of the car – we can define a stopping distance (say 30 cm) and if any obstacle is within that range, stop.

  - For potential path planning: We could use depth to find free space. For instance, one could project the depth image to a point cloud and use simple rules to find a gap for the car to go through. Given the time constraints, we will not implement full path planning, but depth data could augment the lane follower. If the lane is blocked, an advanced approach could be to temporarily leave the lane to go around. A heuristic: if obstacle detected on lane, check depth slightly to left and right; if one side is clear at greater distance, attempt a turn that way to circumvent and then come back to lane. This is ambitious and may be tried if time permits and if our environment allows going around (requires space beside the lane). If not, the fail-safe is simply stopping and perhaps honking (if we add a buzzer) or waiting for manual removal of obstacle – but for a demo, even just stopping for an obstacle is a success criterion.

  - Integration of IMU: The D435i also has an IMU (inertial measurement unit). We don’t strictly need it for our tasks, but if available, we could use it to detect if the car’s orientation is stable or if it’s drifting. Possibly, we might fuse a bit of IMU data to smooth out steering (for example, damping oscillations by sensing yaw rate). This is a stretch goal; primary plan is vision only.

- Pipeline Execution and Timing: We will write the main control program in Python (or potentially C++ if needed for speed, but Python with TensorRT and optimized libs should suffice). The loop will: grab frames, preprocess, run inference(s), and send commands to motors. We will target at least 10-15 Hz control frequency, which is sufficient for smooth control at modest speeds. Lower frequency is acceptable when near obstacles (car will be slow or stopped), whereas higher is better for steering in fast motion. We anticipate with TensorRT engines we can achieve ~20-30 FPS for the lane model and ~10-15 FPS for YOLO on Nanoseeedstudio.com, which is within a workable range. We will tune the Jetson Nano for performance (setting nvpmodel to 10W mode and maximizing CPU/GPU clocks).

- Actuator Control: The Jetson will interface with the car’s steering servo and ESC (electronic speed controller for the motor). Typically, this can be done via a PCA9685 PWM driver or directly using the Jetson’s GPIO/PWM pins (with appropriate voltage level shifting). We will set up the hardware such that our software can send steering angles and throttle commands. There are libraries (e.g., Adafruit PWM driver library, or the JetRacer jetracerPython library that wraps these controls) we can use. We’ll also implement a manual override option – for safety, a game controller input could override the auto commands if needed (not a primary requirement, but good for development).

- Telemetry and Logging: During operation, the pipeline will log important data for debugging and for demonstrating MLOps principles. For example, we might log each frame’s inferred steering and any detected object and distance. These logs (or even saved video with overlayed annotations) can be used to evaluate performance later (this ties into testing). We will also expose some of this data on the Streamlit interface (discussed next), allowing observers to see what the car “sees” and “thinks” in real-time (e.g., drawing the lane line or bounding box on the video feed).

In summary, the inference pipeline is designed to integrate the RealSense camera feeds, fast vision ML models, and direct motor control in a feedback loop. The use of depth sensing is a key advantage – it simplifies obstacle avoidance by providing actual distance measurementsarxiv.org, rather than relying solely on heuristics or additional sensors. We will ensure the pipeline is robust (with error handling if the camera disconnects or if a frame is dropped) and meets the real-time constraints of driving. This pipeline will be packaged into our deployed software, as described next.

## MLOps Deployment and Software Architecture

To satisfy the MLOps requirements of the project, we will structure our code and deployment process following industry best practices. Key aspects include version control, reproducible environments, continuous testing, and user-facing interfaces:

- Version Control (Git): All code for this project (model training notebooks, data processing scripts, inference code, etc.) will be managed in a Git repository (hosted on GitHub). We will maintain a clear commit history documenting changes and use branches for major features (e.g., a branch for training experiments, one for integration with hardware). A comprehensive README.md will be provided, explaining how to set up the project, how to reproduce training, and how to deploy on the Jetson. The README will also contain diagrams of the system architecture and any calibration instructions for hardware. We will make use of issue tracking on GitHub to organize tasks and possibly project board (Kanban) if needed, aligning with an agile workflow (the rubric suggests using agile/scrum practices in development). Additionally, to adhere to the “AI Assistance Reflection” deliverable, we will document in the README or a separate report appendix all instances of using AI tools (like ChatGPT) during development, with reflections on their utility, as required.

- Experiment Tracking: Alongside Git, we will use an ML experiment tracking tool to log model training runs. Weights & Biases (W&B) is a convenient choice (and was even used in a similar JetRacer projectcommunity.wandb.ai). We’ll integrate W&B logging into our training scripts to record hyperparameters, training/validation loss curves, and performance metrics (accuracy, mAP, etc.). Each experiment will be annotated with what changed (e.g., “ResNet18 with 50 epochs” vs “Mobilenet-v2 trial”). This practice ensures that we can reproduce results and also select the best model version systematically. If W&B is not allowed or we want a self-hosted option, we can use MLflow to log experiments locally and save results to files. The goal is to avoid a “random training magic” approach – instead, treat training as a series of experiments under control. This will be mentioned in our documentation as part of following MLOps principles (tracking experiments and model versions is explicitly noted in the guidelines).

- Model Versioning: We will save trained model weights with clear version names (including date or git commit hash). The final models used in deployment will be tagged as such. Large files (like model weights or TensorRT engine files) might be stored using Git LFS or an external storage (and referenced in the repo) to keep the repository lightweight. We will also consider creating a Docker image that already contains the final model, to ensure the deployed version is exactly as tested.

- Docker Containerization: To make the deployment reproducible across environments (and graders), we will containerize the application. We’ll write a Dockerfile that starts from NVIDIA’s Jetson Nano base image (L4T) with CUDA support, then installs necessary dependencies (PyTorch, torchvision, OpenCV, RealSense SDK, etc.), and finally copies our application code and model files into the image. This Docker image can be run on the Jetson Nano so that the entire software stack (including specific library versions) is consistent. Containerizing also demonstrates good practice as required. If possible, we might also create a separate Docker image for the Streamlit app if we architect it as a separate component (e.g., one container running the car’s control loop API, another running the Streamlit UI connecting to it). However, given the Jetson’s limited resources, it might be simpler to have one container that runs everything (or even run natively on the Jetson after using Docker mainly for development). At minimum, we will provide the Dockerfile and instructions to use it, fulfilling the deliverable of Dockerizing the ML application. We will test the container on the Jetson hardware before the final demo to ensure all hardware (camera, PWM controls) work from inside the container (this sometimes requires mapping device files and using --runtime nvidia for GPU access).

- APIs and Modular Design: We will implement the inference pipeline and car control logic in a modular way, likely exposing certain functions as API endpoints. For instance, we could use FastAPI or Flask on the Jetson Nano to create a RESTful API service. One endpoint might be /predict which, when called, captures a frame from the camera, runs the model(s), and returns the inference results (like steering angle or detected objects with distances). Another endpoint might be /control or /mode to switch between manual and autonomous mode, etc. The reason for having an API is twofold: (1) It decouples the core logic from the user interface (Streamlit), making it cleaner and easier to test components. (2) It allows for remote commands or monitoring – theoretically, one could send a REST command from a remote device to stop the car or get its status. This aligns with the requirement of “Creating API’s to expose ML model deployment to the front-end application”. We will ensure the API server is lightweight (possibly running on a separate thread on the Jetson). Security isn’t a big concern on a local network for demo, but we might restrict it to local connections. Having an API also enables automated testing of the model pipeline: we can write test scripts that call the API with a sample image and verify the response (e.g., for a unit test, feed a known scenario image and check that the predicted steering is correct or that an obstacle is recognized).

- Interactive Front-End (Streamlit): A highlight of our deployment is the Streamlit web application. Streamlit will provide an easy-to-use interface accessible via a browser (e.g., on a laptop or the Jetson’s HDMI output). According to the guidelines, we need to deploy the model as an interactive web app for testing and demo. Our Streamlit app will serve as a dashboard and controller: it can display the live camera feed with overlays, allow the user to start/stop autonomous mode, and visualize real-time data like steering angle, speed, and detected obstacles. For example, the app could have:

  - A video frame that refreshes showing what the car is seeing. We can draw the predicted path or lane (if we have that information) and draw bounding boxes around detected objects on this frame for visualization.

  - Readouts of sensor values (maybe a gauge for distance to obstacle, current throttle, etc.).

  - Buttons or toggles: “Autonomous Mode ON/OFF”, “Emergency Stop”, or a switch between different behaviors (lane follow vs. object follow if we implement multiple modes).

  - If possible, a control for manual driving (like arrow buttons to send commands, for testing).
Streamlit makes it easy to create such components. We will use the Python API to periodically fetch data from our running car program – possibly via the API endpoints mentioned. Alternatively, we might integrate Streamlit directly with the inference loop by running them in the same process, but separating via an API is cleaner. The Streamlit app will greatly aid in demonstration: the evaluators can see the model’s decisions in real-time, and we can even graph some diagnostic info (like the model’s confidence or the FPS performance). This interface demonstrates the “front-end application” aspect of our deployment and satisfies the requirement for using Streamlit for easy testing/demonstration. We’ll design it to be intuitive and robust (e.g., handle if connection to car is lost).

- Testing Strategy: We will carry out extensive testing at multiple levels to ensure reliability:

  - Unit Tests: We will write small tests for core functions, for example: a test for the function that maps model steering output to servo PWM (to ensure correct range), a test for the depth-to-distance calculation (feeding a synthetic depth map and verifying the distance output), and tests for the API endpoints (using Python requests to call our local server and checking response format). These can be run using a framework like pytest and perhaps automated in a CI workflow (though running on Jetson hardware in CI is tricky; we might simulate parts on PC).

  - Integration Tests: We will simulate the pipeline with recorded data. For instance, record a short sequence of camera frames along with expected steering commands (from human driving), then run the autonomous pipeline on those frames and see if the commands are reasonable (they won’t match exactly human, but e.g. should turn where expected). Another integration test is feeding an image with a known obstacle to the system and verifying that the throttle command is cut to zero (this could be done by mocking the motor output and observing the decision).

  - System Testing on Hardware: When everything is in place, we will test the full system with the car on the real track well before the final demo. We’ll verify it can complete a lap, avoid an obstacle, and that the Streamlit interface and API work in real-time. Any crashes or performance hiccups will be profiled and fixed. We will also test edge cases like what happens if the camera feed is momentarily lost or if the FPS drops – the code should handle exceptions without a total crash (perhaps it can safely stop the car if something goes wrong).

  - Performance Testing: We will measure the end-to-end loop rate on the Jetson (how many frames per second are processed) and ensure it meets our ~10+ FPS target for control responsiveness. We’ll also keep an eye on GPU and CPU usage (Jetson’s jtop tool) to ensure we’re not overloading (which could cause thermal throttling). If needed, we’ll adjust components (e.g., limit detection to fewer classes or lower resolution) to keep the system within real-time constraints.

  - Regression Testing: If we update the model or code, we will re-run our saved test scenarios to confirm that performance didn’t degrade (for example, if we retrain the model, we’ll test on the same validation video to ensure it still works at least as well as before). This practice ensures improvements are consistent with previous results, a nod to continuous integration principles.

We will document a Test Plan detailing these tests and their results, as required in the rubric. Ensuring a stable and tested pipeline not only is required, but it will also give us confidence during the live demo.

- Documentation & Reflection: Throughout development, we will maintain documentation of the setup and lessons learned. The final submission will include a detailed report (in addition to the presentation) covering how to reproduce the hardware setup (wiring diagrams, assembly steps) and software (installation, launching the container, etc.). We’ll also explicitly discuss the MLOps principles applied – from Git usage to Docker to CI – to show compliance with the course expectations. Moreover, as mentioned, we will include an “AI Assistance Reflection” page, transparently listing any prompts or help we got from AI and analyzing its impact on our workflow.

This comprehensive approach to deployment ensures that our project is not just a one-off prototype, but a reproducible, well-engineered system. If another developer picked up our repo, they should be able to build the Docker image and run the car (with the same hardware) following our docs. By incorporating version control, tracking, testing, APIs, and an interactive UI, we meet and exceed the rubric’s MLOps criteria for an “excellent” project.

## Real-Time Performance Optimizations

Running deep learning models on a small edge device like Jetson Nano requires careful optimization to achieve real-time performance. Our plan includes multiple optimization strategies to ensure the car can react quickly:

- TensorRT Acceleration: Converting our PyTorch models to NVIDIA TensorRT is the primary optimization. TensorRT will perform FP16 precision inference and optimize the network graph significantlyseeedstudio.comseeedstudio.com. As noted earlier, TensorRT gave a >3× speed boost in a similar JetRacer project (29 FPS to 90 FPS)annals-csis.org, and ~1.6× boost for YOLOv5 on Jetson Nano (16.7 FPS to 27 FPS)seeedstudio.com. We will use FP16 mode for all models, as the Nano’s GPU supports fast half-precision arithmetic. If needed, we might explore INT8 quantization for further speed gains. TensorRT can perform INT8 with calibration; this could yield additional FPS improvement at the cost of a bit of accuracy. Given our tasks (especially if lane following where slight accuracy loss could be risky), we will likely stick to FP16 which offers a good trade-off (negligible accuracy dropseeedstudio.com). We will generate TensorRT engines ahead of time and ship them with the deployment to avoid runtime conversion delay. Using torch2trt or ONNX->trtexec conversion will be part of our model export pipelinegithub.comgithub.com.

- Model Pruning/Compression: During training, we might apply pruning techniques to further lighten the models. For example, we can prune insignificant convolution filters in the lane-following model (some libraries can do automated magnitude-based pruning). The FastDepth project applied network pruning to cut down latencydeveloper.nvidia.com – we can take inspiration and prune if our initial model is borderline in speed. We’ll be cautious to retrain or fine-tune after pruning to avoid accuracy loss. Another approach is knowledge distillation: train a smaller “student” model to mimic a larger “teacher” model’s outputs. If we first train a complex model offline for best accuracy, we could then distill it into a Tiny model for actual deployment. This is likely optional, as we aim to design the model small from the start.

- Input Size and Frame Rate Tuning: We will optimize the input image size for each model. The JetRacer’s camera feed doesn’t need to be HD; by using a lower resolution (e.g. 224×224 for CNN, 320×320 for YOLO) we greatly reduce computation. We will also cap the frame rate if needed – e.g., if the camera can output 60 FPS but our processing can only do 20 FPS, we’ll run the camera at 20 or 30 to save resources. Lowering resolution has a direct speed benefit (computational cost scales roughly with number of pixels). We have to ensure the resolution is still sufficient for the task (able to see lanes etc.). We may test different resolutions to find the sweet spot.

- Efficient Data Pipeline: We will utilize efficient libraries for image handling. OpenCV on Jetson can use NEON optimizations for some processing, but we may leverage GStreamer pipelines or hardware-accelerated video capture to reduce CPU overhead. If needed, we can use the NVIDIA NPP library or OpenCV CUDA functions to preprocess images on the GPU (e.g., resizing, color conversion) in parallel with inference. Also, using the RealSense camera’s built-in sync and align features in hardware can offload some work (the RealSense D4 ASIC does depth calculation, so it doesn’t tax the Jetson CPU for that). We’ll ensure the pipeline between grabbing a frame and feeding the model is non-blocking where possible (for instance, using separate threads or pipelining: while the GPU is busy inferencing on frame N, the CPU can be queuing up frame N+1 from the camera).

- Parallelizing Tasks: If we have spare CPU cores, we might dedicate one to running the Flask/FastAPI server and Streamlit, and others to the control loop. The GPU will handle the heavy CNN computations, but we can also utilize the CPU for lighter tasks like monitoring depth threshold or running the background API tasks. Jetson Nano has 4 CPU cores; we can pin threads to cores if necessary to avoid interference. We will also run the Nano in max performance mode (nvpmodel 0 for 10W) and use jetson_clocks to maximize clocks during demos.

- Profiling and Optimization Cycle: We will profile the runtime using tools like tegrastats and nvprof to identify bottlenecks. For instance, if we see GPU utilization is low but CPU is high, it might mean data copying is a bottleneck – we could then use zero-copy layers or ensure data stays on GPU (with PyTorch, using CUDA tensors or with TensorRT, using GPU buffers). If GPU is at 99% and we need more speed, we may consider reducing model size further or removing some processing (e.g., maybe disable an augmentation at inference like image histogram equalization if it’s costly). The iterative optimize-profile-optimize approach will be applied until we comfortably meet real-time needs.

- DeepStream or Accelerated Frameworks: As a contingency, if our custom pipeline in Python struggles, we could switch to using NVIDIA’s DeepStream SDK which is highly optimized for running video inferencing pipelines (with ZeroMemory copy between decode, infer, and display). DeepStream would allow us to run the YOLO model in a C++ optimized environment, possibly boosting performance. However, integrating our steering control into DeepStream might be complex (DeepStream is more for detection/analytics). Likely, we won’t need to go that route, but it’s good to be aware of for optimization. Another lighter-weight trick is to use TensorRT’s C++ API for inference instead of the Python API, which cuts some overhead. If Python TensorRT appears to be a bottleneck, we might implement a small C++ program for running the YOLO detection at high speed and share results with the Python controller (maybe via a local socket). This is an extreme measure probably not required unless we target very high FPS.

In essence, we will apply all relevant optimization techniques to make the embedded deployment efficient. Achieving true real-time performance is a key success criterion (the rubric expects the model to run smoothly in real-time on hardware for an excellent score). By using TensorRT, model compression, and smart engineering, we expect to meet this criterion. For example, after optimization, it is plausible that our lane-following model could run at 50+ FPS and YOLO at ~15-20 FPS on the Nano, which would be more than adequateannals-csis.orgseeedstudio.com. If performance issues arise, we will document the trade-offs made (e.g., if we had to reduce detection frequency) and justify them in terms of meeting the real-time requirement.

## Track Design and Demo Scenarios

To effectively demonstrate our autonomous RC car, we will construct a simple test track and plan several scenarios aligning with the final presentation requirements:

- Track Layout: We envision an indoor track laid out on the floor using tape or markers. A practical design is an oval or loop track (so the car can continuously drive without end). We can use colored tape or white tape on a darker floor to create either lane lines or a central line. One idea is to have two parallel lines making a lane ~2 feet apart, forming a loop. The car’s task is to stay between the lines. Alternatively, a single line (either down the middle or as a boundary) could be followed; JetRacer examples often use a single green or black line on a light background. We will choose high-contrast materials for the camera’s benefit (e.g., white tape on a dark carpet). The turns will be gentle (no sharp 90° turns, to keep it within the car’s handling limits and camera view). A possible layout is a roughly rectangular loop with rounded corners or even a “Figure-8” for a bit of complexity (only if the model can handle intersection crossing, which might be too advanced). The track will be sized such that the car can complete a lap in a small lab area – maybe 3m x 3m space for a loop. We will mark a start/finish line for reference in the demo.

- Obstacle Setup: We will include at least one obstacle object that the car must deal with. For example, a shoebox or a small traffic cone (brightly colored) can be placed on the track (either in the middle of the lane or covering part of it). We can have this obstacle removable or movable to show different runs (one run with clear track, another with obstacle). Another object is a printed stop sign on a stand, placed by the track’s side or overhead at some point, prompting the car to stop and then go (if we implement sign recognition). We may also include a mock pedestrian doll or another RC car as an obstacle for fun, but that depends on time. The RealSense depth and YOLO detector will be tuned for these obstacle appearances. If a particular obstacle is hard to detect via YOLO, we’ll ensure it has distinct features or even attach an AprilTag so that if needed we could detect it via a simple tag detection algorithm (as a backup).

- Demo Scenarios: During the final presentation, we plan to showcase multiple scenarios to highlight each capability:

  - Autonomous Lane Following: The car will start at the beginning of the track, and upon activation (via Streamlit UI or a physical switch), it will begin driving itself around the loop, staying in the lane. We’ll narrate how the onboard camera and model are controlling the steering. This demonstrates the core autonomous driving functionality. Ideally, the car will complete several laps smoothly. We might increase speed slightly on a straight to show it can handle it, then slow for turns (we can implement a simple throttle control linked to steering angle – slow down on sharp turns).

  - Obstacle Encounter: Next, we will place the obstacle on the track. The car will approach it and we expect it to either stop a short distance in front of it or navigate around it if we’ve enabled that behavior. For example, if using just depth threshold, the car will come to a safe stop ~20-30 cm before the obstacle, demonstrating collision avoidance. If we manage obstacle circumnavigation, the car might steer around the object (crossing the lane boundary briefly) and then return to the lane. We have to be cautious with this part to avoid crashes in front of audience, so we’ll test it thoroughly and decide whether to stick to a safe stop or attempt a detour. In either case, the system’s detection of the obstacle will be visualized on the Streamlit app (we’ll show the bounding box or highlight the depth reading). This scenario highlights the integration of depth camera and object detection for safety.

  - Sign Recognition (optional): If we implement the stop sign recognition, we’ll do a run where a stop sign is placed at, say, the end of a straight. The car should detect it (YOLO will output a “stop sign” class), then it will gracefully decelerate to a halt right before the sign. We can enforce a stop duration (e.g., car pauses for 2 seconds “obeying” the sign) then remove the sign or have logic to ignore it after stopping, and the car resumes driving. This is an impressive but achievable demo (W&B’s project did exactly this on Jetson + YOLOv5community.wandb.ai). It shows how the car can follow basic traffic rules and fuses detection into action.

  - Object Tracking Mode (stretch): If we have time for an extra feature, we might show the car switching to a mode where it follows a moving object. For example, we could use a colored ball or even a person walking in front of it. Using the depth data, the car can maintain a set distance behind the target. This could be done by a simple color detection (OpenCV HSV filter for a colored ball) or by leveraging YOLO to detect “person” and then drive toward them until a certain distance. Given project scope, this is a lower priority, but it’s an interesting demonstration of versatility (and uses the same core components: camera and depth). If implemented, we’ll demo it by holding the object and having the car trail behind us at a safe gap.

  - Manual/Teleop and Failsafe: We will also demonstrate that we can manually override control if needed. For instance, through the Streamlit interface or a controller, we can switch to manual mode and drive the car to a starting position. This is more of a convenience than requirement, but it shows robustness (that the system won’t fight manual control and can be easily taken over). We’ll also mention safety measures – e.g., if the Streamlit “STOP” button is pressed, the car’s motors are immediately cut off (useful in case of erratic behavior).

- Presentation Aids: During the demo, the Streamlit app will be running on a screen, so the audience can see in real-time what the car’s camera sees and what the model is predicting. We will also prepare a short slide or poster with an overview diagram of the system (Jetson + car + RealSense + model pipeline) for context. The rubric values an engaging, well-organized demo with clear explanation. So one team member can narrate the scenario (“Now the car detects the obstacle and stops – as you can see, the bounding box around the obstacle turned red on the screen indicating stop”), etc., while the other maybe keeps an eye on intervention if needed.

- Track and Environment Considerations: We will practice the demo in the actual presentation environment if possible (to handle any differences in lighting or floor surface). If the floor is very shiny or reflective, we might bring a roll-out mat or poster paper to create a consistent track surface (RealSense depth can sometimes have trouble on reflective floors). We will ensure the area has good lighting (RealSense works in various lighting due to IR projector, but the RGB for YOLO needs light). We’ll also cordon off the area to keep spectators from accidentally stepping in front of the car or blocking the camera. The car isn’t fast or heavy enough to hurt anyone, but safety and clarity are important (plus, we want no interference for the vision system).

- Rubric Alignment in Demo: We will explicitly highlight how our demo meets the project goals – e.g., mention that hardware integration is complete (Jetson + RealSense on car, fully untethered), that the model is running real-time on edge (demonstrated by smooth driving), and discuss any challenges we overcame (like optimizing speed, dealing with noisy depth) showing our problem-solving. We’ll also be prepared to answer questions about MLOps (we can point to our GitHub and Docker etc., even if not directly shown in the live demo, we can show a snippet on screen or mention it). The final demo is our chance to shine and we believe these scenarios will effectively showcase the required functionality in an engaging manner.

## Alignment with Final Project Requirements

Finally, we map our plan to the specific requirements and rubric criteria to ensure full compliance:

- Project Scope & Objectives: We have clearly defined the project scope – an autonomous RC car with specific behaviors (lane following, obstacle avoidance, etc.) – and we understand what is in-scope (vision-based driving on Jetson) and out-of-scope (complex mapping, multi-vehicle coordination, etc.). This clarity addresses the “Project Objective & Scope” criterion; we demonstrate a detailed understanding of goals and hardware needs. Our plan explicitly uses the assigned hardware (Jetson Nano + RealSense) and leverages their capabilities fully.

- Hardware Setup: By the integration plan described, we will complete the hardware assembly and configuration well ahead of time. This includes Jetson Nano setup with JetPack, camera attachment, and motor control calibration. We’ll optimize system settings (power mode, etc.) ensuring the hardware is fully functional and optimized for deployment. The use of Docker also ensures consistency on the hardware. A fully working hardware platform by the deadline (Nov 18 per rubric) is planned, allowing time for testing.

- Model Training & Optimization: Our model selection rationale focuses on lightweight, edge-optimized architectures, and we have a detailed plan to train and optimize them. By using techniques like transfer learning, TensorRT, and quantization, we ensure the model is effective for real-time on the Nano. We are also aiming for high accuracy in our tasks (e.g., reliably detecting obstacles, staying in lane). If one were to quantify, we want near 100% success in not leaving the track or hitting obstacles during testing – essentially an “accuracy” in task completion. We will show evidence of model performance, such as confusion matrix for detector or track of mean error for lane following. Meeting high performance standards and showing we’ve tried to maximize it will satisfy the accuracy rubric (e.g., if we treat lane-keeping as classification of correct action, we want it very high – analogous to >90% accuracy range for excellence).

- MLOps Principles: We deeply incorporate MLOps throughout the project. Version control on Git with a clear README, code organization, and experiment tracking are in place. We follow software best practices (modular code, documented functions, possibly code reviews within the team). We implement Streamlit, APIs, and Docker, which are explicitly required and we cover them thoroughly. We also plan various testing levels (unit, integration, etc.), which addresses the testing requirement. Our approach thus “fully applies MLOps principles” – from automation (containerization) to reproducibility (tracking) – aiming for an excellent rating in that category. We will highlight these aspects in our final presentation and documentation.

- Deployment & Functionality: The end result will be a deployed system on the Jetson Nano that can handle input from the RealSense and control the car in (near) real-time. We target smooth, real-time processing (approximately 10+ FPS control loop). By leveraging the optimizations, we expect to meet the real-time requirement (the car responds instantly or with minimal lag). We will demonstrate that the model runs fully on the edge hardwarewithout needing a laptop (except for the UI, which is served by the Nano). Stability is key – we will refine the system to avoid crashes or hiccups during operation. If all goes to plan, our deployment will be successful and smooth, qualifying for the top rubric description (model runs in real-time on hardware with no significant issues).

- Documentation & Presentation: We will produce comprehensive documentation including step-by-step setup instructions (from flashing Jetson to running the container), how to calibrate and operate the car, and a section on model optimization techniques we applied. Additionally, we will include the required reflection on AI assistance as per project guidelines. The final presentation will be well-organized, showing a live demo and slides explaining our system architecture, challenges and how we solved them (e.g., how we squeezed performance out of Nano, how we handled any model inaccuracies). Each team member’s contributions will be clear, and we’ll demonstrate strong teamwork by each explaining parts of the project, if asked (fulfilling the teamwork criterion).

By carefully following this project plan, we ensure that by the final demo date we will have a robust, fully-featured autonomous RC car that not only meets the functional requirements (driving autonomously) but also showcases a professional engineering workflow (MLOps, testing, documentation). This alignment with the rubric and requirements will maximize our project score and provide a great learning experience in deploying AI on the edge.

## Conclusion

In summary, this project will deliver an autonomous Jetson Nano-powered RC car that uses vision and depth to navigate a track and avoid obstacles. We have identified feasible behaviors (lane keeping, obstacle avoidance, object detection) that leverage the RealSense D435i sensor suite, and we’ve chosen suitable lightweight models (e.g., a small CNN or ResNet18 for driving, YOLOv5n for detection) to implement these behaviors on constrained hardwareannals-csis.orgseeedstudio.com. Our training plan covers data collection, augmentation, and fine-tuning, ensuring the models are accurate for our specific environment. The inference pipeline integrates the depth camera seamlessly, allowing the car to perceive not just where things are in the image but how far they arearxiv.org, which is critical for safety.

On the operations side, we will deliver a project that is exemplary in MLOps practices: version-controlled code, documented and containerized deployment, an interactive Streamlit UI, and thorough testing at all levels. We’ve also planned for model optimizations (TensorRT, FP16, etc.) to guarantee real-time performance, as evidenced by known benchmarks and our own optimizations (e.g., TensorRT accelerating inference by several foldannals-csis.org). The demo plan ensures we will vividly showcase all required features – from the car smoothly following a lane to it intelligently stopping for an obstacle – thus proving the success of our implementation.

By adhering to this comprehensive plan, we expect to meet every item in the final project rubric with high quality. This project not only accomplishes the immediate goal of a working self-driving RC car, but also stands as an end-to-end case study in deploying deep learning on edge hardware in a real-world scenariocommunity.wandb.ai. It exemplifies how to go from a trained model to a deployed, interactive system that can be demonstrated live – exactly the kind of integration of advanced neural networks and system deployment that the joint course project is meant to foster. We are confident that this plan sets us up for a successful final project that is technically impressive, educational, and aligned with all requirements.

Sources:

- NVIDIA JetRacer Project – example of training a road-following model and optimizing with TensorRTgithub.com.

- Podbucki & Marciniak (2022), Autonomous Drive Control on Jetson Nano – used ResNet18 (~22MB) for lane following; after TensorRT optimization, throughput jumped from ~29 FPS to 90 FPSannals-csis.organnals-csis.org.

- Elaine Wu (SeeedStudio, 2022) – benchmarking YOLOv5 on Jetson: YOLOv5n ~16.7 FPS on Nano, ~27 FPS with TensorRT FP16seeedstudio.com.

- Intel RealSense D435i specs – stereo RGB-D camera providing per-pixel depth (with IR assist) accurate to centimeter rangearxiv.org.

- W&B Autonomous RC Car project (2021) – Jetson Nano car using YOLOv5 to detect stop signs and stop accordinglycommunity.wandb.ai.

- Course Project Guidelines – emphasis on lightweight models, edge deployment, Streamlit app, APIs, Docker, and comprehensive testing.

- Small-Scale AV Survey (2023) – notes that basic tasks like lane following and obstacle avoidance are commonly achieved on mini autonomous car platforms